# Title: Smart Online Food Ordering and Restaurant Management System

## 1. Project Title

Smart Online Food Ordering and Restaurant Management System

## 2. Introduction

### 2.1 Project Overview

The Smart Online Food Ordering and Restaurant Management System is a web-based application designed to enable customers to order food online and allow restaurants to manage operations digitally. The system replaces traditional phone-based and manual order processing methods with an automated, secure, and efficient platform.

This project plan defines the objectives, scope, methodology, timeline, resources, risks, and quality control procedures required for successful project completion.

## 3. Project Objectives

The objectives of this project are:

- To design and develop a web-based food ordering system.

- To implement secure user registration and login functionality.

- To allow customers to browse menu categories and items.

- To provide shopping cart and order placement features.

- To integrate secure online payment functionality.

- To develop an administrative dashboard for managing orders and menu items.

- To generate sales and order reports.

- To ensure the system is secure, reliable, and user-friendly.

## 4. Project Scope

### 4.1 In-Scope

- Customer account registration and login

- Menu browsing and item search

- Add to cart functionality

- Order placement and confirmation

- Online payment processing

- Order tracking

- Admin management of menu items

- Admin management of orders

- Sales and reporting features

### 4.2 Out-of-Scope

- Integration with third-party delivery companies

- Native mobile application development

- Artificial intelligence recommendation systems

- Multi-branch restaurant management

## 5. Project Deliverables

The following deliverables will be provided:

- Approved project proposal

- System Requirement Specification (SRS) document

- System design diagrams including Use Case diagram, ERD, and DFD

- Database structure

- Fully functional web-based system

- Testing documentation

- Final project report

- Presentation slides for defense

## 6. Development Methodology

The project will follow the Waterfall Model, which includes the following phases:

### 6.1 Requirement Analysis

System requirements will be gathered, analyzed, and documented. Both functional and non-functional requirements will be defined clearly.

### 6.2 System Design

System architecture, database schema, and user interface design will be prepared. System diagrams will be developed during this phase.

### 6.3 Implementation

Front-end and back-end development will be completed. The application will be integrated with the database.

### 6.4 Testing

The system will undergo unit testing, integration testing, and system testing to ensure correct functionality.

### 6.5 Deployment

The completed system will be deployed for demonstration and evaluation.

### 6.6 Maintenance

Necessary corrections and improvements will be applied after testing and supervisor feedback.

## 7. Project Resources

### 7.1 Hardware Requirements

- Personal computer or laptop

- Stable internet connection

### 7.2 Software Requirements

- Front-end: HTML, CSS, JavaScript

- Back-end: PHP or Python

- Database: MySQL Database Management System

- Local Server: XAMPP or WAMP server

- IDE: Visual Studio Code

- Version Control: GitHub

## 8. Project Schedule

The project duration is five months, structured as follows:

| Timeline | Phase | Key Activities |
| --- | --- | --- |
| Week 1,2 | Planning & Analysis | Requirement analysis and project planning |
| Week 3 | Design | System design and database design |
| Week 4,5 | Front-end | Front-end UI/UX development |
| Week 6,7 | Back-end & Integration | Back-end development and system integration |
| Week 8 | Finalization | System testing, documentation, and final submission |

## 9. Risk Management Plan

- Risk: Development delay

  - Mitigation: Follow a strict schedule and hold regular supervisor meetings.

- Risk: Technical errors

  - Mitigation: Conduct regular testing and debugging throughout the development lifecycle.

- Risk: Payment integration issues

  - Mitigation: Use trusted, well-documented payment APIs (e.g., Stripe, PayPal).

- Risk: Data security risks

  - Mitigation: Implement password encryption and secure authentication mechanisms.

## 10. Quality Assurance Plan

The system will be tested using unit testing, integration testing, and system testing methods. User acceptance testing (UAT) will be conducted before final submission. All documentation will be reviewed to ensure compliance with academic standards.

## 11. Expected Outcomes

- A fully functional web-based food ordering system

- Improved efficiency in restaurant order management

- Reduced human errors

- Secure data storage and processing

- Enhanced customer satisfaction

## 12. Conclusion

This project plan presents a structured approach for developing the Smart Online Food Ordering and Restaurant Management System. By following the defined objectives, scope, methodology, and timeline, the project is expected to be completed successfully and meet both academic and practical requirements.